Virtuwella MVP Requirements

Product goal:

Deliver a zero-setup, video-based relaxation app that autostarts on lounge headsets, lets users pick from a small library, collects quick feedback, and reports KPIs to a dashboard.

Updated requirements for MVP:

- Minimum MVP requirements

- Unity (C#)

- Autostart & Kiosk: App auto-launches on boot in kiosk. Home ≤10s from wake. (Gaze mode standard, so no controllers necessary).

- Home (Grid of 10): Ten big tiles (themes). Global controls: Language (EN/DE), Volume, Admin button.

- Theme Video Lists: Each tile opens a list with thumbnail, title, duration.

- Playback: Start ≤1.5s. Controls: Pause/Play, Recenter, Exit (confirm).

- Feedback (max 2 Qs): At end/early-exit ask (1) Video Relaxation (Emoji) and (2) Audio Q, Auto-timeout 7s. If no input in 7s, auto-submit “no response” and proceed. , → brief “Thank you” (1.5s) → play the next video from the selected Grid. Show option to return to Home for 5s.

- Idle & Autoplay: Home idle 30s → Featured mix; List idle 15s → Top video; Feedback idle 7s → Home.

- Admin Mode (PIN?): Wifi settings, download/delete videos, set default language, diagnostics(?). Wifi connection needed

- Offline-First: First time startup: predownload content so it runs without Wi-Fi. Sync or download new content only needs Wi-Fi.

- Data Capture: NO PII. Capture; sessionstart, videostart/end (watchedseconds, completed), feedback as written above..

- Dashboard: Sessions/day, completion %, watch time, avg relaxation, no-response rate; devices status; CSV export.

- Comfort/Perf: Recentering automated. Seated use. No locomotion. Gaze mode.

- Virtuwella Data dashboard (MVP)

- Feedback data from VR → Dashboard (website) (JavaScript?)

- Show usage + feedback per customer per device.

- Auth/Roles: Virtuwella Admin (later also Customer /Viewer).

- Core pages: according to KPIs delivered earlier by Barbara. E.g.:

  - Overview: Sessions, completion %, avg relaxation, no-response rate (+ trends).

  - Videos: Plays, avg watch time, completion %, avg relaxation.

  - Devices: Online/offline (last sync), battery/storage (last seen), app version.

  - Sessions/Export: Filter + CSV.

  - Filters: Date range, device, location/client, theme/video.

  - Per-customer isolation: All data scoped by customer

- Refresh rate: after devices come online.

MDM

- Remotely manage headsets and the Virtuwella app/content by Virtuwella.

- Key functions:

  - Enroll devices; assign to customer/location.

  - Kiosk/Shared mode lock (autostart Virtuwella).

  - Push app updates and content bundles. E.g. edit videos/names

  - Configure Wi-Fi and basic device settings; reboot if needed.

  - Monitor (online/offline, battery, storage).