# ✅ PROJECT TASK LIST — Squat Biomechanics Vision ML System

(Structured by phases and deliverables)

# PHASE 0 — Discovery & System Design

### 0.1 Requirements & Technical Alignment

- Review RFP and confirm all functional & non-functional requirements.

- Define acceptance criteria:

  - Keypoint accuracy

  - Angle error tolerance

  - FPS targets on iOS

  - Cloud inference latency

  - Rep detection accuracy

- Finalize list of biomechanical parameters to measure:

  - Depth

  - Knee valgus/varus

  - Torso lean

  - Hip shift

  - Lumbar rounding

  - Asymmetry

### 0.2 Architecture Planning

- Design end-to-end architecture (AWS + iOS + SDKs).

- Define CoreML and cloud model responsibilities.

- Decide pose model families (baseline + high-precision cloud model).

- Plan model conversion workflow (PyTorch → ONNX → CoreML → quantization).

- Prepare infrastructure plan (SageMaker, S3, API Gateway, CloudFront, IaC).

### 0.3 Data Plan

- Specify dataset requirements:

  - Number of videos

  - Camera angles

  - Wrong-form variations

  - Lighting environments

  - Clothing/body type diversity

- Select labeling tools (CVAT / Label Studio).

- Define annotation guidelines (keypoints + biomechanical markers).

# PHASE 1 — Pose Estimation & Core Kinematics (POC)

### 1.1 Pose Estimation Model

- Select initial model (MoveNet / BlazePose / RTMPose).

- Evaluate pre-trained model on sample squat videos.

- Fine-tune model on domain-specific data if needed.

- Implement evaluation metrics (OKS, keypoint stability).

### 1.2 Angle & Joint Kinematic Computation

- Implement angle calculations for:

  - Hip

  - Knee

  - Ankle

  - Torso

  - Lumbar curvature

- Implement smoothing filters:

  - Savitzky–Golay

  - One-Euro

  - Optional Kalman filter

- Validate angle accuracy against sample labeled frames.

### 1.3 Rep Detection Engine

- Implement:

  - Eccentric phase detection

  - Bottom position detection

  - Concentric phase detection

  - Rep completion

- Add rep validity logic:

  - ROM thresholds

  - False trigger rejection

- Compute rep metrics:

  - Eccentric / concentric duration

  - Angular velocity

  - ROM utilization

  - Sticking point detection

### 1.4 POC Demonstration

- Generate overlay demo:

  - Skeleton

  - Angles per frame

  - Rep markers

- Produce JSON output for one full set.

# PHASE 2 — Biomechanics Correction Engine

### 2.1 Rule-Based Biomechanical Checks

Implement thresholds & logic for:

- Depth violation

- Knee valgus/varus

- Excessive torso lean

- Lumbar flexion (rounding)

- Hip shift

- Heel lift / poor ankle mobility

- Side-to-side asymmetry

### 2.2 ML-Based Movement Scoring

- Build normalized time-series representation per rep.

- Implement trajectory comparison (cosine similarity).

- Train small ML model for squat form score.

- Calibrate scoring ranges (0–100).

- Validate scoring against expert-labelled sets.

### 2.3 Visual Correction Output Generation

- Define visual cues:

  - Color-coded joints

  - Arrows for misalignment

  - Angle overlays

  - Highlighted muscles under abnormal load

- Create data schema for overlay elements for iOS & cloud.

- Validate that overlays match rule/ML outputs.

# PHASE 3 — iOS SDK & Mobile Real-Time Pipeline

### 3.1 CoreML Integration

- Convert model PyTorch → ONNX → CoreML.

- Apply quantization (< 25 MB target).

- Benchmark FPS on devices (iPhone 12–15).

- Implement fallback CPU/GPU logic.

- Implement graceful degradation mode.

### 3.2 Real-Time Video Processing

- Build Swift pipeline:

  - Frame capture

  - Model inference

  - Angle computation

  - Rep detection

  - Overlay generation

- Ensure stable 15–30 FPS performance.

### 3.3 iOS SDK API Design

Implement one-call API:

analyzeSquat(videoFrames)

Output includes:

- Angles

- Velocities

- Rep counts

- Form corrections

- Overlay metadata

- Confidence scores

3.4 Example App

- Build demo app demonstrating real-time analysis.

- Include overlay rendering and per-rep summary.

PHASE 4 — AWS Cloud System & Python SDK

4.1 Cloud Inference Pipeline

- Build GPU inference endpoint using:

  - AWS SageMaker

  - Or ECS/EKS + ONNX Runtime/TensorRT

- Set latency target: 50–150 ms/frame.

- Implement autoscaling.

- Add secure video upload to S3.

4.2 API Layer

- AWS API Gateway for mobile communication.

- Lambda for orchestration.

- Endpoints:

  - Upload video

  - Trigger analysis

  - Retrieve results + overlays

4.3 Python SDK

- Wrap cloud endpoints in Python package.

- Provide identical output structure to iOS SDK.

- Include documentation + examples.

4.4 Infrastructure-as-Code

- Terraform or CloudFormation deployment script.

- CI/CD pipeline for model + app updates.

PHASE 5 — QA, Stress Testing & Optimization

5.1 Testing Scenarios

Test system under:

- Mixed lighting

- Handheld camera movement

- Different angles (front, side, oblique, high/low)

- Different body types

- Clothing variations

- Gym distractions/occlusions

5.2 Accuracy Validation

- Keypoint OKS

- Angle error per joint

- Rep detection accuracy

- Form error detection (precision/recall)

- Movement score consistency

5.3 Performance Validation

- iOS FPS vs device models

- Cloud throughput under load

- End-to-end latency

5.4 Fixes & Optimization

- Address jitter

- Tune model thresholds

- Improve overlays

- Enhance robustness under real gym conditions

PHASE 6 — Deliverables & Documentation

6.1 Deliverables

- Full architecture documentation

- All model checkpoints (cloud + CoreML)

- iOS SDK + example app

- Python SDK

- Correction engine spec

- QA report

- Deployment documentation

- One-year maintenance plan (if required)

6.2 Handover

- Code handover

- Training for internal engineers

- CI/CD + infra access setup